# I. SYSTEM TEST PLAN

## 1.1 Test Objectives

Verify that the Sales Portal works correctly according to the functional specifications, meeting strict standards for Role-Based Access Control (RBAC), transaction and financial data integrity, and a stable workflow for sales staff before system delivery.

## 1.2 Testing Scope

### 1.2.1 In-Scope (Manual Functional Testing)

Using a risk-based testing strategy, testing focuses on Manual Functional Testing across three core modules:

Module 1: Authentication & Role-Based Access Control (RBAC):

  - Test login functionality with valid data (Positive) and invalid data, empty fields, or locked accounts (Negative).

  - Test the 30-day session persistence feature (Keep me logged in) and the post-login redirect parameter (redirect_to).

  - Test internal page protection (Authentication Guard) and role verification (role_label = Sale) across all internal URLs.

Module 2: Order Management & Returns/Refunds Processing:

  - Test searching, pagination, and multi-condition filtering on the orders list (by status, date range, order ID, or customer name).

  - Test updating order statuses (Shipped, Completed) and logging internal notes.

  - Test the return and refund review workflow: approving requests (Approve), rejecting requests (Reject), and verifying the business rule that allows only one active return request per order.

Module 3: Dashboard KPIs & Analytics:

  - Test data calculations for the three KPI summary cards (Total Orders, Total Sales, Total Profit based on 30% margin for completed, processing, and on-hold orders).

  - Test chart data updates on the Revenue Trend line chart when switching between time filters (7 days, 30 days, 90 days) to prevent frozen chart issues (Bug CP1G-72).

  - Test the exclusion logic that removes items containing the keyword "test" from the Top Selling Products list.

### 1.2.2 Out-of-Scope

- UI & Visual Testing: No pixel-level layout checks, margin/padding verification, exact hex color validation, or responsive screen resizing tests.

- Standalone API Testing: No automated API testing using Postman or direct requests to REST API/AJAX endpoints (all tests are executed via web user actions in the browser).

- Direct Database Testing: No manual SQL queries executed directly inside MySQL (data is verified through the web UI output).

- Non-Functional Testing: No load or performance testing (JMeter) and no penetration security testing.

- Other Subsystems & Live Integrations: No testing of the Customer Portal, Brand Operator admin settings, real bank/gateway fund transfers, or inventory syncing with third-party marketplaces (Shopee/Facebook).

## 1.3 Test Environment

- Target Web URL: [https://sales.ihealwehear.site](https://sales.ihealwehear.site)

- Underlying Platform: WordPress 6.9.4 with WooCommerce 10.7.0 (HPOS API) running on MySQL database.

- Execution Browser: Google Chrome Desktop (latest stable version).

- Test Accounts:

  - Valid Sales Account: sales.toan

  - Permission Control Accounts: Regular Customer account (detinatran@gmail.com) and Brand Operator admin account (toando63)

## 1.4 Test Methods & Design Techniques

All tests follow the Black-box Functional Testing approach, using standard test design techniques:

- Equivalence Partitioning (EP): Dividing input data into valid sets (Positive Test Cases) and invalid sets (Negative Test Cases) for login forms, search inputs, and refund reason dropdowns.

- Boundary Value Analysis (BVA): Testing boundary limits for password length (minimum 8 characters), input text limits, and date filter ranges.

- State Transition Testing: Verifying valid and invalid status transitions across the Order lifecycle (Processing → Shipped → Completed) and Return requests (Pending → Approved / Rejected).

## 1.5 Test Suspension & Exit Criteria

### 1.5.1 Entry Criteria

- The Sales Portal environment is stable on the server, with initial sample data loaded (products, orders, customer accounts).

- The functional specification document (iHeal_SalesPortal_Functional_Specification.docx) and corresponding UI screens are approved as the baseline for expected results.

### 1.5.2 Suspension & Resumption Criteria

- Suspension: Testing is paused if a Blocker defect occurs in the login flow preventing system access, or if the database loses connection.

- Resumption: Testing resumes once the blocker is resolved and successfully deployed to the test environment.

### 1.5.3 Exit Criteria

- 100% of planned test cases for the three core modules are executed.

- 0 open defects at Blocker or Critical severity levels.

- Minimum Pass rate of 95% across all executed test cases.

- All identified functional defects are logged in detail on Jira Project CP1G (including Summary, Steps to Reproduce, Actual Result, Expected Result, and screenshot evidence).

## II. TEST EXECUTION & RESULTS

### 2.1 Test Execution Summary

Functional testing was thoroughly conducted across the three designated modules of the Sales Portal on the iHeal platform. All 52 designed test cases were executed, re-tested following defect remediation, and attained an absolute 100% final pass rate:

| Testing Module | Total TCs | Passed | Failed | Blocked | Final Pass Rate (%) |
| --- | --- | --- | --- | --- | --- |
| Module 1: Authentication & Role-Based Access Control (RBAC) | 12 | 12 | 0 | 0 | 100% |
| Module 2: Order Management & Returns/Refunds Processing | 23 | 23 | 0 | 0 | 100% |
| Module 3: Dashboard KPIs & Analytics | 17 | 17 | 0 | 0 | 100% |
| Total | 52 | 52 | 0 | 0 | 100% |

### 2.2 Execution Metrics

- Total Executed Test Cases: 52 / 52 (Execution Rate: 100%)

- Final Pass Rate: 100% (52 / 52 Passed after re-testing)

- Open / Blocked Rate: 0%

## III. DEFECT MANAGEMENT & TRACKING

### 3.1 Defect Tracking via Jira

All defects identified during the test execution cycles were systematically logged, tracked, and monitored in Jira under project CP1G (Capstone Project 1 – Group 1).

### 3.2 Defect Resolution Summary

- Total Defects Logged: 7

- Total Defects Resolved & Closed: 7 (100% Resolution Rate)

- Total Open / Unresolved Defects: 0 (Zero Open Defects)

## IV. CONCLUSION & SIGN-OFF

Exit Criteria Evaluation:

  - Test Case Execution: 100% completed (52 / 52 test cases).

  - Defect Resolution: 100% of recorded bugs (7/7 defects) were resolved, re-tested, and closed.

  - Remaining Defects: 0 Critical, 0 Major, and 0 Minor open defects in the backlog.

  - Overall Pass Rate: 100% achieved, fully meeting the project's quality exit criteria.

Final Sign-off Recommendation: The verified features within the Sales Portal demonstrate solid functional stability, operate strictly in compliance with system specifications, and are Ready for Acceptance Sign-off and Release.